# FE-T2-04 — Code-Splitting Audit: React.lazy Rollout Plan

NutriHelp Web — Frontend Sprint 2 Scoping

Prepared by: Vedantha Suddula

# Objective

Identify which of the app's ~50 routes can safely be converted to React.lazy() lazy-loaded chunks, and propose a rollout order. This is a scoping deliverable only — no code changes are made as part of this ticket.

# Context

App.js statically imports all ~50 route components at the top of the file. Every user downloads the entire application on first load, including Admin dashboards that the overwhelming majority of users will never access.

# 1. Routes Currently Statically Imported

All route imports were confirmed directly from src/App.js and grouped by access level below.

| Group | Route count | Examples |
| --- | --- | --- |
| Public (unauthenticated) | 7 | Login, SignUp, ForgotPassword flow, MFAform, AuthCallback |
| Authenticated (AuthenticateRoute) | ~40 | Home, Meal, ShoppingList, CreateRecipe, SearchRecipes, Settings, etc. |
| Admin-gated (InternalAdminRoute) | 4 | AdminAuditDashboard, AdminDataCenter, AdminRecipeLibraryPage (x2) |

Public (7): /login, /signup, /forgotPassword, /forgot, /forgot/verify, /forgot/reset, /mfa, /auth/callback

Authenticated (~40): /home, /faq, /leaderboard, /community, /community/post/:postId, /chat, /survey, /survey/result, /roadmap, /scan, /Scan, /dish/detail, /meal/detail, /account, /daily-plan-edit, createRecipe, searchRecipes, searchRecipes/:category, yourPreferences, userProfile, appointment, dietary-requirements, scan-products, scan-review, food-details/:foodName, upload-history, recipe-rating, ui-timer, menu, recipe, recipe/:id, /meal, /meal/:preselectedMealType, /weekly-plan, nutrition-calculator, /preferences, /symptomassessment, healthnews, healthnews/:id, dashboard, HealthTools, shopping-list, settings, HealthFAQ, ScanBarcode

Admin-gated (4): /admin/integration-audit, admin, admin/recipe-library/:id, admin/recipe-library/:id/edit

Note: newMenu is imported in App.js but never rendered as a route — a dead import contributing unused weight to the bundle, independent of this lazy-loading work.

# 2. Shared State / Context Dependencies

ChatPage (risk): Rendered in two places — as a normal route at /chat, and persistently inside GlobalAuthenticatedLayout as a floating assistant widget controlled by local state and a custom window event, outside <Routes> entirely. Lazy-loading it requires a Suspense boundary in both usages; a naive "wrap the route" change will miss the floating-widget instance.

Global chrome components (keep eager): MainNavbar, TextToSpeechControl, ElderlyUtilityHub, and ToastContainer render outside <Routes> on every page and are not route-scoped. Lazy-loading these would add a flash-of-missing-navbar with no bundle benefit.

TodayMenuContext (no risk): Mounted app-wide in src/index.js, not per-route, so it does not create a route-specific lazy-loading risk.

# 3. Admin-Gated Routes — Guard Confirmation

Confirmed directly from InternalAdminRoute.jsx: the guard logic (session check, role check, and a locked-down local-dev bypass behind REACT_APP_ALLOW_DEV_ADMIN_BYPASS) lives entirely in the wrapper component, not in the routed page itself. Wrapping the child in React.lazy() does not touch this logic — route guards will continue to work unchanged post-migration.

# 4. Loading Fallback Pattern

Skeleton: for pages with a recognizable list/card layout — Dashboard, Meal, ShoppingList, SearchRecipes.

Spinner: for short or structurally unpredictable pages — Settings, Account, forms.

Recommend building both as small shared components (e.g. <RouteSkeleton /> and <RouteSpinner />) so Sprint 2 tickets can select one per route rather than inventing fallback UI per page. This pattern choice should be confirmed with the team before Sprint 2 execution begins, since other developers will build against it.

# 5. Proposed Rollout Order

| Phase | Routes | Rationale |
| --- | --- | --- |
| 1 | AdminAuditDashboard, AdminDataCenter, AdminRecipeLibraryPage | Lowest traffic (admin-only), currently shipped to every user for zero benefit. Guard logic lives in InternalAdminRoute wrapper, not the page, so it keeps working unchanged. |
| 2 | MFAform, ForgotPassword, ForgotPasswordVerify, ForgotPasswordReset, AuthCallback | Rarely hit, self-contained, no shared state dependencies. |
| 3 | UiTimer, HealthFAQ, SymptomAssessment, FitnessRoadmap, Leaderboard, RecipeRating, UploadHistory, FoodDetails | Used but not landing pages; low risk to defer loading. |
| 4 | ScanBarcode, Scan, ScanProducts, ScanMealReview, NutritionCalculator, Appointment, DietaryRequirements, HealthNews, NewsDetail, Community, PostDetail, ShoppingList, Settings | Mid-traffic feature pages; moderate savings once phases 1-3 are proven. |
| 5 | Home, Dashboard, Meal, WeeklyMealPlanPage, ChatPage, CreateRecipe, SearchRecipes | Do last / re-evaluate. Home and Dashboard are hit immediately post-login, so lazy-loading saves little. ChatPage is dual-mounted (route + persistent floating widget) and needs its own Suspense handling. Recipe flows are high-traffic core features. |

# 6. Estimated Bundle Size Impact

Reasoned estimate, not yet measured against a production build. The 4 admin routes plus the ~8-route auth-adjacent group (Phase 1-2, roughly 12 routes) are the strongest early candidates: admin dashboards and rarely-hit auth flows are pure dead weight for the ~95%+ of sessions that never touch them. Getting exact KB figures requires running a bundle analysis (source-map-explorer or webpack-bundle-analyzer) against npm run build — recommended as an early Sprint 2 ticket if this hasn't been run before.

# Definition of Done — Status

- Every statically imported route listed, grouped by access level

- Shared state/context risks identified (ChatPage, global chrome components)

- Admin-gated routes flagged with guard-compatibility confirmed from source

- Loading fallback pattern proposed (skeleton vs spinner)

- Rollout order sequenced across 5 phases, low-risk to high-risk

- Bundle size impact documented as a reasoned estimate; real measurement recommended as a follow-up