NutriHelp — QA Regression Report

FE-T2-02

Detailed test cases

### 1 Auth

| ID | Test case / steps | Expected result | Web | Mobile | Evidence (screenshot) | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| AUTH-01 | Log in with valid credentials | Authenticated, lands on home/dashboard | Work | Works |  |  |
| AUTH-02 | Log in with invalid credentials | Clear error, no access | Works | Works |  | Web : No access without an error |
| AUTH-03 | Create a new account / sign up | Account created, signed in | Broken | Broken |  | Web & mobile : Account can’t create |
| AUTH-04 | Forgot / reset password | Reset flow completes | Works | Works |  | Mobile: 3-step ForgotPassword flow |
| AUTH-05 | Log out | Session ends, returns to login | Works | Works |  |  |

### 2 Meal Planning

| ID | Test case / steps | Expected result | Web | Mobile | Evidence (screenshot) | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| MEAL-01 | Generate / create a meal plan | Plan produced from preferences | Works | Works |  | Mobile: meal image preview is not visible |
| MEAL-02 | View daily / weekly plan | Plan displays correctly | Works | Works |  | Mobile: No specipic page for weekly plan |
| MEAL-03 | AI personalised plan flow | Plan generates from inputs | Works | Broken |  | Mobile: Not working |
| MEAL-04 | Save plan and reopen | Saved plan persists | Works | Broken |  | Mobile: Not working |

### 3 Recipes

| ID | Test case / steps | Expected result | Web | Mobile | Evidence (screenshot) | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| REC-01 | Browse recipe list | Recipes load | Works | Works |  | Mobile: Image preview is no visible |
| REC-02 | Open recipe detail | Full recipe shown | Works | Works |  | Mobile: Image preview is no visible |
| REC-03 | Search / filter recipes | Results match query | Works | Works |  |  |
| REC-04 | Create a recipe | Recipe saved | Works | Broken |  | Mobile: Not working |

### 4 Scan

| ID | Test case / steps | Expected result | Web | Mobile | Evidence (screenshot) | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| SCAN-01 | Scan a food / barcode | Item recognised | Broken | Broken |  | Mobile: Scan tab (BarcodeScanner) |
| SCAN-02 | View scan result | Nutrition info displayed | Broken | Broken |  | Mobile: ScanProductScreen |

### 5 Community

| ID | Test case / steps | Expected result | Web | Mobile | Evidence (screenshot) | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| COM-01 | View community feed | Feed loads | Not Tested | Placeholder |  |  |
| COM-02 | Create a post | Post appears in feed | Not Tested | Placeholder |  |  |
| COM-03 | Post detail / leaderboard | Content displays | Not Tested | Placeholder |  |  |

### 6 Admin

| ID | Test case / steps | Expected result | Web | Mobile | Evidence (screenshot) | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| ADM-01 | Access admin area | Admin-only access enforced | N/A | N/A |  |  |
| ADM-02 | Manage users / content | Changes take effect | N/A | N/A |  |  |

Defect log

Candidate items from the code-level review; confirm or reclassify during live testing, and add rows as testing surfaces more.

| ID | Area | Severity | Description | Status |
| --- | --- | --- | --- | --- |
| D-01 | Community (mobile) | Medium | Community routes (Feed, Post, Create, Leaderboard) all use a shared placeholder screen and Community is not in the mobile tab bar - feature not implemented on mobile | Open / confirm |
| D-01 | Community (mobile) | High | All Community routes (Feed, Post detail, Create post, Leaderboard) render a shared “Coming soon” placeholder and Community is not in the tab bar - feature not implemented on mobile | Open |
| D-02 | Community (web) | Medium | Leaderboard “Progress” shows “Progress feature coming soon…” and its fetch is commented out (FitnessJourney.jsx) - incomplete | Open |
| D-03 | Meal Planning (mobile) | Medium | MealStack routes EditDailyPlanScreen and MenuScreen are placeholders - edit-plan and menu flows are stubbed | Open |
| D-04 | Meal Planning (web) | Medium | Shopping List (UI-Only-Pages) uses hardcoded data with TODO “Replace with actual API call when backend is ready” - not backend-wired | Open |
| D-05 | Scan (web) | Medium | Scan Products lives under UI-Only-Pages/ScanProducts - appears UI-only with no real backend scan; confirm on web | Open / confirm |
| D-06 | Account (mobile) | Medium | Built HealthToolsScreen is misrouted: AccountStack points route “HealthToolsScreen” to the placeholder, so the real screen is unreachable | Open |
| D-07 | Home / Account (mobile) | Low | Several routes are placeholders: HealthNews, HealthNewsDetail, FAQ (Home); DietaryRequirements, ShoppingList, Appointments (Account) | Open |
| D-08 | Meal / Health (mobile) | Medium | NutritionCalculator and HealthTools render hardcoded MOCK data (MOCK_PIE_DATA / MOCK_CALORIE_DATA) instead of the user’s real data | Open |
| D-09 | Config (mobile) | Medium | services/healthPlanApi.js and chatbotApi.js hardcode the backend URL instead of EXPO_PUBLIC_API_BASE_URL used by baseApi — env changes won’t apply to AI plan/chatbot | Open |
| D-10 | Config (mobile) | Medium | .env.example sets EXPO_PUBLIC_AI_MODEL_URL=http://localhost:8000 — AI meal plan and chatbot are unreachable from a device/emulator with the default | Open |
| D-11 | Config (web) | Medium | Many calls default to https://localhost:8443 when REACT_APP_API_BASE_URL is unset (auth, home contact/subscribe, water, chat) — fail outside local dev | Open |
| D-12 | Security / hygiene (mobile) | Low | A Supabase anon JWT is committed in .env.example. Anon keys are public by design, but example files should not carry live keys | Open |
| D-13 | Security / hygiene (web) | Low | Firebase web apiKey is hardcoded in src/utils/firebase.js. Firebase web keys are public by design, but should come from env/config | Open |
| D-14 | Reliability (mobile) | Low | Empty catch blocks swallow errors in HealthConditionsContext, FloatingChatbot/ChatModal and WaterTracker — failures are silent | Open |
| D-15 | Admin (mobile) | Low | No Admin capability on mobile (web-only) | By design / confirm |